## Slide 1
Automotive PLM Consolidation · 18-Month Program Roadmap
Part & BOM · Change Mgmt · Quality Mgmt · Supplier Collaboration · SAP · NX · Cadence · Data Migration
Phase 1 – PoC & Solution Design
Phase 2 – Sprint Dev & Pilot
Phase 3 – Adoption & Rollout
Phase Gate / Milestone
Phase 1 — PoC & Solution Design (M1 – M6)
Phase 2 — Sprint Development & Pilot Rollout (M5 – M13)
Phase 3 — Adoption (M12–M18)
M1
M2
M3
M4
M5
M6
M7
M8
M9
M10
M11
M12
M13
M14
M15
M16
M17
M18
CORE PLM CAPABILITIES
Part & BOM Management
Change Management
Quality Management
Supplier Collaboration
INTEGRATIONS
SAP Integration
NX Integration
Cadence Integration
DATA
Data Migration
PROGRAM
Program Governance
Change Mgmt & Training
User Adoption & Rollout
Milestones ◆ denote phase gate reviews and go-live events · Phases overlap to enable continuous delivery · M = Month
Automotive PLM Consolidation · Confidential
End of Hyper care
Hyper care period