# Automotive PLM Consolidation Program

## Weekly Governance Review Meeting

Program: Automotive PLM Consolidation – 18 Month Roadmap
Meeting Type: Weekly Steering & Governance Review
Date: 15-May-2026
Scheduled Duration: 30 Minutes
Actual Duration: 45 Minutes
Program Status: RED

### Participants

- Customer Program Manager (CPM)

- Implementation Team Program Manager (IPM)

- Global Delivery President – Implementation Team (GDP)

# Minutes of Meeting (MoM)

## Meeting Information

| Item | Details |
| --- | --- |
| Program | Automotive PLM Consolidation |
| Meeting Type | Weekly Governance Review |
| Date | 15-May-2026 |
| Duration | 45 Minutes |
| Program Status | RED |
| Chairperson | Customer Program Manager |

## Key Discussion Points

### 1. Staffing Gaps

- Critical leadership roles remain unfilled.

- Missing roles include:

  - Solution Architect

  - Technical Architect

  - Data Migration Lead

- Customer highlighted negative impact on workshop effectiveness and stakeholder confidence.

### 2. Automotive Domain Readiness

- Delivery team lacks familiarity with automotive engineering and quality processes.

- Concerns raised regarding understanding of:

  - APQP

  - FAI

  - ASPICE

  - Automotive supplier collaboration workflows

- Customer emphasized need for better preparedness during workshops.

### 3. Program Confidence

- Executive escalations have already occurred.

- Customer leadership expressed concerns regarding schedule recovery and delivery maturity.

- Trust restoration identified as immediate priority.

### 4. Positive Acknowledgements

- Strong PLM implementation reputation of implementation organization acknowledged.

- Program manager’s prior experience in large PLM transformations appreciated.

- No major technical capability concerns identified.

### 5. Recovery Planning

- Additional governance cadence proposed.

- Executive oversight increased.

- Parallel execution model to be introduced for faster recovery.