# Automotive PLM Consolidation Program

## Weekly Governance Review Meeting Details

Program: Automotive PLM Consolidation – 18 Month Roadmap
Meeting Type: Weekly Steering & Governance Review
Date: 15-May-2026
Scheduled Duration: 30 Minutes
Actual Duration: 45 Minutes
Program Status: RED

# Next Review Meeting

| Item | Details |
| --- | --- |
| Meeting | Weekly Governance Review |
| Proposed Date | 22-May-2026 |
| Focus Area | Recovery Plan Validation & Staffing Closure |
| Expected Outcome | Program stabilization progress review |

# Risks Identified

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delay in staffing critical roles | Discovery and architecture delays | Executive escalation and prioritized onboarding |
| Lack of automotive domain knowledge | Reduced workshop effectiveness | Structured domain training and domain SME support |
| Customer confidence erosion | Governance escalation and delivery scrutiny | Increased transparency and executive oversight |
| Discovery delays impacting downstream phases | Compression of sprint rollout timeline | Parallel execution and recovery planning |

# Decisions Taken

- Program classified as Tier‑1 strategic delivery initiative by implementation leadership.

- Executive-level monitoring to continue until stabilization.

- Automotive domain enablement to become mandatory for all delivery members.

- Critical staffing closures to be completed within one week.

- Recovery plan to be reviewed in next weekly governance meeting.

# Summary Note

Although the current program status remains RED, all stakeholders aligned that the program remains recoverable provided immediate corrective actions are executed with urgency, transparency, and strong governance discipline.